PHASE 1 — BACKEND CORE

LeetCode Clone — Complete Phase Documentation

Developer: Logeshwaran Parthipan

Phase Status: COMPLETE

Date Completed: March 20, 2026

# 1. Phase 1 Overview

Phase 1 builds the backend core — the foundation every other phase depends on. By the end of this phase, a real Express server is running, connected to a PostgreSQL database via Prisma, with all four database tables created and route files ready to be filled in later phases.

| Item | Detail |
| --- | --- |
| Phase | Phase 1 — Backend Core |
| Status | COMPLETE |
| Date Started | March 19, 2026 |
| Date Completed | March 20, 2026 |
| Time Taken | ~2 days |
| New Technologies | Node.js, Express, PostgreSQL, Prisma, dotenv, nodemon, ts-node |
| Known Technologies | TypeScript, npm, Git, GitHub |

# 2. Phase 1 Task Checklist

| Task | Status |
| --- | --- |
| npm init — created package.json inside server/ | DONE |
| Installed express, dotenv as dependencies | DONE |
| Installed typescript, ts-node, nodemon, @types/express, @types/node as devDependencies | DONE |
| Created tsconfig.json with rootDir and outDir configured | DONE |
| Created server/.env with DATABASE_URL, JWT_SECRET, PORT | DONE |
| Added .env to .gitignore — secrets protected | DONE |
| Created src/server.ts — Express server with health route | DONE |
| Ran npm run dev — server confirmed running on port 4000 | DONE |
| Tested GET /api/health in Postman — 200 OK confirmed | DONE |
| Installed PostgreSQL 18 on Windows | DONE |
| Added PostgreSQL to Windows PATH | DONE |
| Created leetcode database using psql | DONE |
| Installed prisma and @prisma/client | DONE |
| Ran npx prisma init — prisma/schema.prisma created | DONE |
| Wrote 4 models: User, Problem, TestCase, Submissions | DONE |
| Wrote 2 enums: Difficulty (EASY/MEDIUM/HARD), Status (ACCEPTED/WRONG_ANSWER/ERROR) | DONE |
| Ran npx prisma migrate dev --name init — 4 tables created | DONE |
| Verified tables in psql using \dt command | DONE |
| Created src/routes/auth.routes.ts | DONE |
| Created src/routes/problems.routes.ts | DONE |
| Created src/routes/submissions.routes.ts | DONE |
| Imported and mounted all 3 routers in server.ts | DONE |
| Committed and pushed to GitHub — clean repo | DONE |

# 3. Files Created in Phase 1

| File | Purpose |
| --- | --- |
| server/package.json | Backend project identity and dependencies |
| server/tsconfig.json | TypeScript configuration — rootDir: src, outDir: dist |
| server/.env | Environment secrets — DATABASE_URL, JWT_SECRET, PORT |
| server/.gitignore | Prevents node_modules and .env from being committed |
| server/src/server.ts | Express entry point — app setup, middleware, routes, listen |
| server/prisma/schema.prisma | Database schema — 4 models, 2 enums |
| server/prisma.config.ts | Prisma 6 config — DATABASE_URL connection |
| server/prisma/migrations/20260320085111_init/migration.sql | Auto-generated SQL that created the 4 tables |
| server/src/routes/auth.routes.ts | Auth router — empty, filled in Phase 2 |
| server/src/routes/problems.routes.ts | Problems router — empty, filled in Phase 3 |
| server/src/routes/submissions.routes.ts | Submissions router — empty, filled in Phase 6 |

# 4. Packages Installed

## 4.1 Dependencies (needed in production)

| Package | Version | Purpose |
| --- | --- | --- |
| express | ^5.2.1 | Web framework — defines routes and handles HTTP requests |
| dotenv | ^17.3.1 | Loads .env file into process.env |
| prisma | latest | Prisma CLI — runs migrations, generates client |
| @prisma/client | latest | TypeScript client — used in code to query database |

## 4.2 Dev Dependencies (only needed during development)

| Package | Version | Purpose |
| --- | --- | --- |
| typescript | ^5.9.3 | TypeScript compiler |
| ts-node | ^10.9.2 | Run .ts files directly without compiling first |
| nodemon | ^3.1.14 | Auto-restart server on file save |
| @types/express | ^5.0.6 | TypeScript type definitions for Express |
| @types/node | ^25.5.0 | TypeScript type definitions for Node.js |

# 5. Database Schema

## 5.1 Enums

| Enum | Values |
| --- | --- |
| Difficulty | EASY, MEDIUM, HARD |
| Status | ACCEPTED, WRONG_ANSWER, ERROR |

## 5.2 User Table

| Column | Type | Constraints |
| --- | --- | --- |
| id | String (UUID) | @id @default(uuid()) |
| email | String | @unique |
| username | String | @unique |
| passwordHash | String | Stores bcrypt hash |
| createdAt | DateTime | @default(now()) |
| submissions | Submissions[] | Relation — one user has many submissions |

## 5.3 Problem Table

| Column | Type | Constraints |
| --- | --- | --- |
| id | String (UUID) | @id @default(uuid()) |
| title | String | Problem title |
| slug | String | @unique — URL-safe title |
| description | String | Full problem description |
| difficulty | Difficulty | Enum: EASY / MEDIUM / HARD |
| tags | String[] | Array of tags e.g. Array, HashMap |
| createdAt | DateTime | @default(now()) |
| testCases | TestCases[] | Relation — one problem has many test cases |
| submissions | Submissions[] | Relation — one problem has many submissions |

## 5.4 TestCases Table

| Column | Type | Constraints |
| --- | --- | --- |
| id | String (UUID) | @id @default(uuid()) |
| problemId | String | Foreign key → Problem.id |
| problem | Problem | @relation — belongs to one Problem |
| input | String | Test input value |
| expectedOutput | String | Expected result |
| isHidden | Boolean | Hidden test cases for submission validation |

## 5.5 Submissions Table

| Column | Type | Constraints |
| --- | --- | --- |
| id | String (UUID) | @id @default(uuid()) |
| userId | String | Foreign key → User.id |
| user | User | @relation — belongs to one User |
| problemId | String | Foreign key → Problem.id |
| problem | Problem | @relation — belongs to one Problem |
| code | String | The code the user submitted |
| status | Status | Enum: ACCEPTED / WRONG_ANSWER / ERROR |
| submittedAt | DateTime | @default(now()) |

# 6. Key Commands Reference

| Command | What it does |
| --- | --- |
| npm run dev | Starts the server with nodemon — auto-restarts on save |
| npm run build | Compiles TypeScript to JavaScript in dist/ |
| npm run start | Runs compiled JavaScript (used in production) |
| npx prisma migrate dev --name <name> | Creates and runs a new migration |
| npx prisma generate | Regenerates the Prisma TypeScript client |
| npx prisma studio | Opens visual database browser in the browser |
| psql -U postgres -d leetcode | Connect to leetcode database via terminal |
| \dt | List all tables (inside psql) |
| \d "TableName" | Show columns of a table (inside psql) |
| \q | Quit psql |

# 7. Concepts Learned in Phase 1

| Concept | What it means |
| --- | --- |
| Node.js | Lets JavaScript run on a server, not just in a browser |
| Express.js | Framework that lets you define routes and handle HTTP requests |
| REST API | A set of URL endpoints your frontend calls to get or send data |
| Middleware | Code that runs on every request before route handlers — e.g. express.json() |
| express.json() | Parses incoming request body from raw text into a JavaScript object |
| Router | A mini Express app — organises routes by feature into separate files |
| app.use() | Mounts a router onto a path prefix — e.g. app.use('/api/auth', authRouter) |
| dotenv | Loads .env file values into process.env so code can read secrets safely |
| Environment Variables | Secrets stored outside code — never committed to GitHub |
| PostgreSQL | Relational database — stores data in tables with rows and columns |
| psql | PostgreSQL command line tool — connect and run SQL commands |
| Prisma ORM | Translates TypeScript into SQL — write prisma.user.findMany() instead of raw SQL |
| schema.prisma | Blueprint file — defines your database tables as Prisma models |
| Migration | A versioned SQL file that updates your database structure |
| model | Prisma keyword — declares a database table and its TypeScript type |
| @id | Marks a field as the primary key |
| @default(uuid()) | Auto-generates a unique ID for every new record |
| @unique | No two rows can have the same value in this column |
| @default(now()) | Auto-sets the field to the current timestamp on creation |
| @relation | Defines a foreign key relationship between two tables |
| enum | A field that can only hold one of a predefined set of values |
| Foreign Key | A field in one table that points to the primary key of another table |
| git pull --rebase | Fetches remote changes and replays your commits on top cleanly |
| Separation of Concerns | Each file has one job — routes, controllers, middleware stay separate |

# 8. Issues Encountered and Fixed

| Issue | Cause | Fix |
| --- | --- | --- |
| node_modules committed to GitHub | .gitignore created after first git add . | git rm -r --cached node_modules then recommit |
| .env visible on GitHub | Same root cause — tracked before .gitignore existed | git rm --cached server/.env then recommit |
| psql not recognised in VS Code terminal | PostgreSQL PATH not added to Windows User variables | Manually added C:\Program Files\PostgreSQL\18\bin to PATH via sysdm.cpl |
| Prisma url property error | Prisma 6 moved DATABASE_URL to prisma.config.ts | Removed url from schema.prisma — configured in prisma.config.ts instead |
| git push rejected | GitHub had commits local machine did not have | git pull --rebase origin main then git push |

# 9. What's Next — Phase 2

Phase 2 builds authentication — the login and registration system. Every protected route in the app depends on this.

| Phase 2 Task | Status |
| --- | --- |
| Install bcryptjs and jsonwebtoken packages | Not started |
| Write POST /api/auth/register — hash password, save user, return JWT | Not started |
| Write POST /api/auth/login — verify password, return JWT | Not started |
| Create auth middleware — verify JWT on protected routes | Not started |
| Test register and login in Postman | Not started |
| Test protected route with and without token | Not started |
| Commit and push Phase 2 | Not started |

— End of Phase 1 Documentation —