LEETCODE CLONE

Full Stack Project — Complete Documentation

Prepared by: Logeshwaran Parthipan

Role: Solo Full Stack Developer

SDLC Model: Agile Iterative

Version: 1.0 — Initial Release

Date: 2026

# 1. Project Overview

## 1.1 What is this project?

A LeetCode-inspired coding challenge platform built as a full-stack learning project. The platform allows users to register, browse coding problems, write code in a browser-based editor, submit solutions, and track their submission history.

This is NOT a production replacement for LeetCode. It is a structured learning project designed to teach full-stack development skills through real implementation.

## 1.2 Purpose & Goals

- Learn backend development using Node.js and Express

- Understand databases — design, query, and manage PostgreSQL

- Build and consume REST APIs connecting a React frontend to a Node backend

- Implement authentication using JWT and bcrypt

- Deploy a full-stack app with separate frontend and backend hosting

- Follow a real industry SDLC process from planning to deployment

## 1.3 Developer Profile

| Attribute | Detail |
| --- | --- |
| Name | Logeshwaran Parthipan |
| Location | Chennai, Tamil Nadu, India |
| Experience Level | Beginner — transitioning to full-stack |
| Prior Project | Weather Dashboard (React + TypeScript + Vite) |
| Known Skills | React, TypeScript, Vite, Git, GitHub, Vercel, CSS |
| New Skills (this project) | Node.js, Express, PostgreSQL, Prisma, JWT, bcrypt, Render |
| Device | Windows laptop (Acer) |

# 2. Tech Stack

## 2.1 Full Stack Technology Decisions

| Layer | Technology | Purpose | Status |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | UI — components, pages, state | Known |
| Frontend | Vite | Build tool | Known |
| Frontend | React Router | Page navigation | New |
| Frontend | Monaco Editor | In-browser code editor | New |
| Backend | Node.js | JavaScript runtime on the server | New |
| Backend | Express.js | REST API framework | New |
| Backend | JWT | User authentication tokens | New |
| Backend | bcrypt | Password hashing | New |
| Database | PostgreSQL | Relational data storage | New |
| Database | Prisma ORM | TypeScript interface for PostgreSQL | New |
| Deploy — Frontend | Vercel | Frontend hosting | Known |
| Deploy — Backend | Render | Backend + DB hosting | New |
| Version Control | GitHub | Code management | Known |
| API Testing | Postman | Test API routes before UI | New |

## 2.2 Why This Stack?

- One language (JavaScript/TypeScript) across frontend and backend — no context switching

- Node.js + Express is the most beginner-friendly backend path for a React developer

- PostgreSQL is industry-standard SQL used by Notion, Reddit, Instagram, Shopify

- Prisma removes the need to write raw SQL — you write TypeScript you already know

- All tools are free tier friendly — zero cost to build and deploy

- Skills transfer directly to Java Spring Boot (your next step) — same DB, same REST concepts

# 3. SDLC — Agile Iterative Model

## 3.1 What is Agile Iterative?

Agile Iterative means we build the project in small phases. Each phase is a mini project of its own — Plan, Build, Test, Review — and we only move to the next phase once the current one is stable and working.

This is the right model for a solo developer learning new skills because:

- You never feel overwhelmed — one thing at a time

- Mistakes stay small — caught early, fixed early

- Every phase produces a working piece of software

- Documentation is updated as you learn, not guessed upfront

## 3.2 Our Phases at a Glance

| Phase | Name | What Gets Built | Status |
| --- | --- | --- | --- |
| Phase 0 | Setup & Foundation | Folder structure, tools, GitHub repo, environment | Ended |
| Phase 1 | Backend Core | Express server, routes, Prisma, PostgreSQL connected | Ended |
| Phase 2 | Authentication | Register, login, JWT, protected routes | Ended |
| Phase 3 | Problems API | CRUD for problems, seed data, API tested in Postman | Ended |
| Phase 4 | Frontend — Problems | Problems list page, problem detail page in React | Started |
| Phase 5 | Code Editor | Monaco Editor integrated, code submission flow | Not Started |
| Phase 6 | Submissions | Save submissions, history page, pass/fail logic | Not Started |
| Phase 7 | Polish & Deploy | Styling, responsive design, deploy to Vercel + Render | Not Started |

# 4. Requirements

## 4.1 Functional Requirements

These are the features the application must have.

Authentication

- User can register with email and password

- Password is hashed using bcrypt before storing

- User can log in and receive a JWT token

- JWT token is stored in the browser and sent with every protected request

- User can log out — token is cleared from browser

Problems

- App displays a list of all coding problems

- Each problem shows title, difficulty (Easy / Medium / Hard), and tags

- User can click a problem to view its full description

- Problem detail page shows: title, description, examples, constraints

Code Editor

- Problem detail page includes an embedded code editor (Monaco Editor)

- Editor supports JavaScript syntax highlighting by default

- User can type and edit code in the browser

- User can click Submit to send their code to the backend

Submissions

- Backend validates the submitted code against predefined test cases

- Submission result shows Accepted or Wrong Answer

- Each submission is saved to the database with status, code, and timestamp

- User can view their full submission history per problem

## 4.2 Non-Functional Requirements

| Requirement | Description |
| --- | --- |
| Performance | API responses under 500ms for standard queries |
| Security | Passwords never stored as plain text. JWT tokens expire after 7 days |
| Usability | App is responsive — works on desktop and mobile |
| Reliability | API returns proper error messages with correct HTTP status codes |
| Maintainability | Code is organized by feature. Every file has a clear single purpose |
| Scalability | Architecture supports adding new features without rewriting existing code |

## 4.3 Out of Scope (Not Building)

- Real code execution engine (Docker sandboxing) — too advanced, too costly

- Multiple programming language support — JavaScript only for now

- Discussion forum / comments on problems

- Leaderboard / ranking system

- Premium subscription or payments

- Mobile app

# 5. System Architecture

## 5.1 How the Layers Connect

The application has three physical layers. Each layer has a single responsibility and communicates only with adjacent layers.

| Layer | Technology | Responsibility | Talks To |
| --- | --- | --- | --- |
| Frontend | React + TypeScript (Vercel) | User interface, state, API calls | Backend only |
| Backend | Node.js + Express (Render) | Business logic, auth, routing | Frontend + Database |
| Database | PostgreSQL + Prisma (Render) | Permanent data storage | Backend only |

## 5.2 Request Lifecycle

Every user action follows this exact path:

- User performs an action in React (clicks Submit, loads problems page)

- React sends an HTTP request to Express — e.g. GET /api/problems

- Express middleware checks the JWT token (if route is protected)

- Express calls Prisma — e.g. prisma.problem.findMany()

- Prisma translates to SQL and sends query to PostgreSQL

- PostgreSQL returns data rows to Prisma

- Prisma returns typed TypeScript objects to Express

- Express sends JSON response back to React

- React updates the UI with the received data

## 5.3 Folder Structure

Backend — /server

- server/

  - src/

  - routes/          — API route handlers

  - controllers/     — Business logic per route

  - middleware/       — Auth checks, error handling

  - prisma/           — Schema and migrations

  - .env              — Environment variables

  - server.ts         — Entry point

Frontend — /client

- client/

  - src/

  - components/       — Reusable UI pieces

  - pages/            — Full page views

  - api/              — All fetch() calls

  - types/            — TypeScript interfaces

  - App.tsx           — Root component + routing

# 6. Database Design

## 6.1 Tables Overview

| Table | Purpose |
| --- | --- |
| users | Stores registered user accounts |
| problems | Stores all coding problems with descriptions and metadata |
| test_cases | Stores test cases for each problem (input + expected output) |
| submissions | Stores every code submission made by any user |

## 6.2 Table Schemas

users

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key, auto-generated |
| email | String | Unique, required |
| username | String | Unique, required |
| password_hash | String | bcrypt hash — never plain text |
| created_at | DateTime | Auto-set on creation |

problems

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| title | String | e.g. Two Sum |
| slug | String | URL-safe title e.g. two-sum |
| description | Text | Full problem description |
| difficulty | Enum | EASY ¦ MEDIUM ¦ HARD |
| tags | String[] | e.g. Array, HashMap |
| created_at | DateTime | Auto-set on creation |

test_cases

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| problem_id | UUID | Foreign key → problems.id |
| input | Text | Test input value |
| expected_output | Text | Expected result |
| is_hidden | Boolean | Hidden test cases for submission validation |

submissions

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| user_id | UUID | Foreign key → users.id |
| problem_id | UUID | Foreign key → problems.id |
| code | Text | The code the user submitted |
| status | Enum | ACCEPTED ¦ WRONG_ANSWER ¦ ERROR |
| submitted_at | DateTime | Auto-set on creation |

# 7. API Design

## 7.1 Base URL

Development:  http://localhost:4000/api

Production:   https://your-app.onrender.com/api

## 7.2 Authentication Routes

| Method | Route | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /auth/register | Create a new user account | No |
| POST | /auth/login | Login and receive JWT token | No |

## 7.3 Problems Routes

| Method | Route | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /problems | Get all problems (list view) | No |
| GET | /problems/:slug | Get one problem by slug | No |
| POST | /problems | Create a new problem (admin) | Yes |

## 7.4 Submissions Routes

| Method | Route | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /submissions | Submit code for a problem | Yes |
| GET | /submissions/me | Get all submissions by logged-in user | Yes |
| GET | /submissions/:problemId/me | Get submissions for one problem | Yes |

## 7.5 HTTP Status Codes Used

| Code | Meaning | When We Use It |
| --- | --- | --- |
| 200 | OK | Successful GET or POST |
| 201 | Created | New user or submission created |
| 400 | Bad Request | Missing fields, invalid input |
| 401 | Unauthorized | No token or invalid token |
| 404 | Not Found | Problem or user does not exist |
| 500 | Server Error | Unexpected backend error |

# 8. Phase Workplans

Each phase has a goal, task list, and definition of done. A phase is only complete when ALL tasks are checked and the definition of done is met.

## Phase 0 — Setup & Foundation

| Task | Description | Done? |
| --- | --- | --- |
| Install Node.js | Download and install Node.js v20 LTS from nodejs.org | [ ✔️] |
| Install VS Code extensions | Install Prisma, ESLint, Prettier extensions | [✔️] |
| Create GitHub repo | New repo: leetcode-clone. Add README and .gitignore | [✔️] |
| Create folder structure | Create /client and /server folders in project root | [✔️] |
| Init frontend | Run: npm create vite@latest client -- --template react-ts | [✔️] |
| Init backend | Run: npm init -y inside /server, install express typescript ts-node | [✔️] |
| Create .env file | Add DATABASE_URL and JWT_SECRET to /server/.env | [✔️] |
| First commit | git add . git commit -m 'phase 0: project setup' git push | [✔️] |

Definition of Done: Both /client and /server folders exist. npm run dev works on frontend. node server.ts starts without errors. Code is on GitHub.

## Phase 1 — Backend Core

| Task | Description | Done? |
| --- | --- | --- |
| Install Express + TypeScript | npm install express @types/express typescript ts-node | [ ✔️] |
| Create server.ts | Basic Express app listening on port 4000 | [ ✔️] |
| Install Prisma | npm install prisma @prisma/client. Run: npx prisma init | [ ✔️] |
| Write Prisma schema | Define User, Problem, TestCase, Submission models | [ ✔️] |
| Set up PostgreSQL | Create local PostgreSQL database. Add connection URL to .env | [ ✔️] |
| Run migration | npx prisma migrate dev --name init | [ ✔️] |
| Test DB connection | Write a test query to confirm Prisma connects to PostgreSQL | [ ✔️] |
| Create route files | Create routes/auth.ts, routes/problems.ts, routes/submissions.ts | [ ✔️] |

Definition of Done: Express server runs. Prisma connects to PostgreSQL. Tables created in database. All route files exist and are imported in server.ts.

## Phase 2 — Authentication

| Task | Description | Done? |
| --- | --- | --- |
| Install bcrypt + JWT | npm install bcryptjs jsonwebtoken @types/bcryptjs @types/jsonwebtoken | [ ✔️] |
| POST /auth/register | Hash password with bcrypt. Save user to DB. Return JWT. | [ ✔️] |
| POST /auth/login | Find user by email. Compare password hash. Return JWT. | [ ✔️] |
| Auth middleware | Create middleware/auth.ts to verify JWT on protected routes | [ ✔️] |
| Test in Postman | Test register and login. Confirm token returned. Test bad inputs. | [ ✔️] |
| Protect a route | Apply auth middleware to POST /submissions. Test with and without token. | [ ✔️] |

Definition of Done: Register and login tested in Postman. JWT returned on success. Invalid credentials return 401. Protected route rejects requests without token.

## Phase 3 — Problems API

| Task | Description | Done? |
| --- | --- | --- |
| GET /problems | Return all problems from DB using Prisma | [ ✔️] |
| GET /problems/:slug | Return single problem by slug | [ ✔️] |
| POST /problems | Create a problem (protected, admin only) | [ ✔️] |
| Seed data | Create seed.ts to insert 5 sample problems into DB | [ ✔️] |
| Run seed | npx ts-node prisma/seed.ts | [ ✔️] |
| Test all routes | Test GET /problems and GET /problems/:slug in Postman | [ ✔️] |

Definition of Done: 5 problems seeded in DB. GET /problems returns all 5. GET /problems/two-sum returns correct problem data. All tested in Postman.

## Phase 4 — Frontend — Problems

| Task | Description | Done? |
| --- | --- | --- |
| Install React Router | npm install react-router-dom | [ ] |
| Set up routes | App.tsx: / = ProblemsPage, /problems/:slug = ProblemDetailPage | [ ] |
| Create ProblemsPage | Fetch GET /api/problems. Display list with title and difficulty badge. | [ ] |
| Create ProblemDetailPage | Fetch GET /api/problems/:slug. Display title, description, examples. | [ ] |
| Create api/ folder | Create client/src/api/problems.ts with fetch functions | [ ] |
| Handle loading + errors | Show loading spinner while fetching. Show error message on failure. | [ ] |
| Test in browser | Problems list loads. Clicking a problem opens detail page. | [ ] |

Definition of Done: Problems list page displays all seeded problems. Clicking a problem navigates to its detail page. Loading and error states handled.

## Phase 5 — Code Editor

| Task | Description | Done? |
| --- | --- | --- |
| Install Monaco Editor | npm install @monaco-editor/react | [ ] |
| Add editor to ProblemDetailPage | Editor appears below problem description | [ ] |
| Set default language | Default language: JavaScript. Starter code: function solution() {} | [ ] |
| Add Submit button | Button below editor. On click: send code to POST /submissions | [ ] |
| Show result | Display Accepted or Wrong Answer after submission response | [ ] |

Definition of Done: Monaco Editor renders on problem detail page. User can type code. Submit button sends code to backend. Result displayed on screen.

## Phase 6 — Submissions

| Task | Description | Done? |
| --- | --- | --- |
| POST /submissions backend | Receive code + problemId. Run against test cases. Save result to DB. | [ ] |
| Test case validation logic | Compare user output against expected_output from DB | [ ] |
| GET /submissions/me | Return all submissions for logged-in user | [ ] |
| SubmissionsPage | New page showing user's full submission history | [ ] |
| Per-problem history | On ProblemDetailPage, show previous submissions for that problem | [ ] |

Definition of Done: Submissions saved to DB. Acceptance logic works on test cases. User can view submission history. Status shows correctly as ACCEPTED or WRONG_ANSWER.

## Phase 7 — Polish & Deploy

| Task | Description | Done? |
| --- | --- | --- |
| Style ProblemsPage | Clean table/list layout. Difficulty badges with colours. | [ ] |
| Style ProblemDetailPage | Two-column layout — problem on left, editor on right | [ ] |
| Responsive design | Media queries — single column on mobile | [ ] |
| Add NavBar | Logo + nav links: Problems, Submissions, Login/Logout | [ ] |
| Deploy backend to Render | Create Render web service. Add environment variables. Deploy. | [ ] |
| Create PostgreSQL on Render | Create Render PostgreSQL database. Update DATABASE_URL. | [ ] |
| Deploy frontend to Vercel | Push client to GitHub. Import to Vercel. Set VITE_API_URL env var. | [ ] |
| End-to-end test | Register, login, browse problems, submit code — all working on live URL. | [ ] |

Definition of Done: App live on Vercel + Render. All features working end-to-end on production URLs.

# 9. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Getting overwhelmed by new tools | High | High | Follow phases strictly. One phase at a time. Never skip ahead. |
| TypeScript type errors slowing down | High | Medium | Use 'any' temporarily to keep moving. Fix types at end of phase. |
| PostgreSQL connection issues | Medium | High | Test DB connection in Phase 1 before writing any other code. |
| JWT auth bugs blocking later phases | Medium | High | Fully test auth in Postman before building frontend. |
| Scope creep — adding features not planned | Medium | Medium | Stick to this document. Log new ideas in a 'Future Features' note. |
| Render free tier sleeping (backend) | Low | Medium | Add a note in the UI that the backend may take 30s to wake up. |
| Forgetting to commit regularly | Medium | Medium | Commit at end of every task, not just every phase. |

# 10. Future Features (Post v1.0)

These are features intentionally out of scope for now. Once the core app is deployed and working, these can be tackled as Phase 8+.

| Feature | What it Requires |
| --- | --- |
| Real code execution | Docker containers, sandboxing — advanced DevOps |
| Multiple languages | Language-specific test runners — complex backend |
| Discussion threads | New DB table + UI — straightforward extension |
| User profile page | New page + avatar upload — moderate effort |
| Admin dashboard | Role-based access control — auth extension |
| Spring Boot migration | Rebuild backend in Java Spring Boot — next major learning step |
| Dark mode | CSS variables + theme toggle — frontend only |

# 11. Glossary

Key terms used throughout this document, explained simply.

| Term | Plain English Explanation |
| --- | --- |
| API | A set of URLs your frontend calls to get or send data to the backend |
| REST API | An API that uses standard HTTP methods: GET, POST, PUT, DELETE |
| Node.js | Lets JavaScript run on a server, not just in a browser |
| Express.js | A tool that makes it easy to define what your Node.js server does |
| PostgreSQL | A database that stores your data in tables, like a very powerful Excel |
| Prisma | Translates TypeScript into SQL so you don't have to write raw SQL |
| JWT | A token that proves who you are on every request after login |
| bcrypt | Scrambles a password into a hash so it cannot be reversed |
| ORM | Object Relational Mapper — Prisma is an ORM |
| Migration | A file that updates your database structure (adding/changing tables) |
| Seed | Inserting sample data into a database for development/testing |
| Middleware | Code that runs between a request arriving and your route handling it |
| Route | A URL pattern in Express — e.g. GET /problems |
| Postman | A tool to test API routes without needing a frontend |
| Environment Variable | A config value stored outside your code — e.g. DATABASE_URL in .env |
| Slug | A URL-safe version of a title — 'Two Sum' becomes 'two-sum' |
| SDLC | Software Development Life Cycle — the process for building software |
| Agile Iterative | Build in small phases, test each phase before moving on |
| Render | A hosting platform for backend servers and databases (free tier available) |
| Vercel | A hosting platform for frontend apps — you already use this |

# 12. Change Log

Every time this document is updated, record it here.

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026 | Logeshwaran | Initial document — all sections created |
| v1.1 | today's date | Logeshwaran | Phase 0 complete — project on GitHub |

— End of Document —